CHECKLIST FOR BUYERS

# Trade Show Materials Checklist

Exhibition stands, displays and printed materials depend on each other, and a late decision in one place delays everything else. This checklist puts the orders in a sensible order, counted back from the day the fair opens.

## 1. When the booth is booked

☐  Read the exhibitor manual, including height limits, fire safety rules and the deadlines of the organiser.

☐  Decide the budget, the stand size and what the stand should achieve.

☐  Choose between a custom-built stand, a modular system and a rented stand.

☐  Send requests for quotation to stand builders or display suppliers.

## 2. When the stand supplier is chosen

☐  Approve the stand drawing, including walls, counters, storage and lighting.

☐  Order electricity, internet, furniture and cleaning from the organiser in time.

☐  Book transport, assembly and dismantling, or confirm that the supplier does it.

☐  Agree who sends artwork for each wall, and the file format and size the supplier needs.

## 3. When the artwork is ready

☐  Send print files for walls, textile frames, roll-ups and counters, with a written list of every item.

☐  Approve proofs for every printed part, checking sizes against the stand drawing.

☐  Order brochures, product sheets and business cards in quantities that match the expected visitors.

☐  Order promotional products early, because printed items often need longer lead times.

## 4. In the weeks before the fair

☐  Confirm delivery addresses and time slots at the venue, which are often strict.

☐  Prepare a stand kit with tools, tape, cables, extension leads, cleaning products and spare prints.

☐  Plan staffing, clothing and a short briefing on what the stand should achieve.

☐  Set up a way to collect leads, with consent where personal data is stored.

## 5. On site and afterwards

☐  Check every printed item against the order list on delivery, and photograph any damage.

☐  Store reusable walls, frames and displays in their bags or cases so they can be used again.

☐  Note what to change before the next fair while the experience is fresh.

☐  Follow up the leads within a few days, while visitors still remember the stand.

On Flobid you can send one request for stands, displays, textile prints, roll-ups and promotional products to suppliers that deliver to the country of the fair, and compare their quotes side by side.

Flobid · flobid.com · Free to use and share.